# Sticker Visa Auto-Filler

Project Report

Application: Google Chrome Extension (Manifest V3) - single-click visa-applicant autofill

Prepared for: Visa case analysts, Dhaka

Report date: 2026-06-08

Status: Phases 0-5 closed; Phase 6 code-complete; realtime passport search added this round; three active issues under diagnosis (Section 8).

# 1. Executive Summary

The Sticker Visa Auto-Filler is a Manifest V3 Chrome extension that replaces the manual copy-paste loop visa analysts run when transferring applicant profiles into government visa portals. A single toolbar click reads a chosen client profile from a Supabase backend and populates every supported field on the active form - standard HTML, modern single-page-application frameworks (React/Vue/Angular), and ARIA-driven builders such as Google Forms.

The extension currently models 25 client fields across four widget classes: text/date/contenteditable inputs, radio groups, checkbox multi-select groups, and dropdown listboxes. This round added a realtime, order-sensitive passport search to the popup. Three field-side issues are open and diagnosed in Section 8: an asynchronous message-channel error, a dropdown that opens but does not commit a selection, and multi-page navigation that fills one page but needs another click for the next.

# 2. The Problem We Set Out to Solve

Analysts were re-keying the same applicant data - passport number, name, date of birth, nationality, contact details, demographics, travel intent - into five or more government portals per case. Every portal uses a different field-naming convention and a different front-end framework, and several route through Google Forms / Microsoft Forms style ARIA builders. The manual loop is slow and error-prone.

Goal: reduce data entry to one click per portal without compromising safety - security tokens, hidden fields, and read-only fields must never be altered.

# 3. Architecture

The extension runs in three execution contexts that communicate by message passing:

| Context | File(s) | Responsibility |
| --- | --- | --- |
| Service worker | background.js | Fetches the client list from Supabase REST with the anon key (no bundler, no SDK). Falls back to mock_clients.js when USE_MOCK is true. |
| Content script | content.js | Injected into every page (all_urls). Receives AUTOFILL messages, walks the active form DOM, and writes values through framework-aware native setters. |
| Popup UI | popup.html, popup.js | Vanilla-JS client picker with realtime search and visa-type presets. Requests the client list from the worker, then dispatches AUTOFILL to the active tab. |

Data flow: the popup asks the service worker for clients (FETCH_CLIENTS); the worker returns rows from Supabase (or the mock). The analyst picks a profile and clicks Autofill; the popup sends AUTOFILL with the full client object to the content script, which fills the page. The popup deliberately uses vanilla JS rather than React/Vite to avoid a build step at MVP scale (logged as Decision 4).

# 4. Roadmap

| Phase | Title | Status |
| --- | --- | --- |
| 0 | Scoping and architecture | Closed |
| 1 | MVP setup and manifest | Closed - manifest scoped to the Supabase host |
| 2 | Supabase REST integration | Closed - fetchClients() operates in mock and live mode |
| 3 | DOM parser and SPA bypass | Closed - prototype-setter hijack lands React/Vue events |
| 4 | Selection UI (popup) | Closed - vanilla JS; React deferred |
| 5 | Local sandbox E2E pass | Closed - verified on sandbox.html, sandbox-google.html, live Google Form |
| 6 | Choice-widget support | Code complete - radio, checkbox multi-select, dropdown |
| 7 (this round) | Realtime passport search | Code complete - see Section 7 |

# 5. Key Technical Decisions

1. CORS handling - Supabase queries route exclusively through the browser native fetch() inside the service worker. No bundler, no SDK, no CORS proxy.

2. SPA state hijack - direct value assignment does not update React/Vue state, so the script invokes the prototype-level value setter and dispatches bubbled input and change events. The framework treats the value as user-originated.

3. Hidden-field protection (EC-01) - type=hidden, disabled, readOnly, aria-disabled, and aria-readonly fields are all excluded. The sandbox CSRF token must, and does, survive every autofill pass.

4. Vanilla-JS popup - the popup is a search box, a result list, five preset radios, and a button; vanilla JS ships today, React migration is backlogged.

5. Keyword-dictionary field mapping - each client key maps to a synonym array (surname -> lastname, family_name, lname, ...) resolved against the input id, name, placeholder, data-field, and ARIA-derived label, all normalized to underscore tokens.

6. ARIA / Google-Forms label resolution - for unlabeled inputs the matcher walks up to the nearest ancestor heading, unioned with aria-label, aria-labelledby, and label-for.

7. One-field-one-match - autofillForm tracks claimed elements in a Set so two client keys never write to the same DOM node; first key wins in map order.

8. Choice-widget engine - radio groups, checkbox multi-selects, and dropdown listboxes are resolved by group label and matched to an option by value or visible text, activated via native click plus bubbled events so ARIA widgets register the selection.

# 6. The 25-Field Client Schema

The schema lives in three places that must stay in sync: FIELD_MAP in content.js, MOCK_CLIENTS in mock_clients.js, and the Supabase clients table.

| # | Key | Type | Widget(s) supported |
| --- | --- | --- | --- |
| 1 | passport_number | text | input |
| 2 | surname | text | input |
| 3 | given_name | text | input |
| 4 | dob | date | input type=date |
| 5 | nationality | text | input / contenteditable / dropdown |
| 6 | email | text | input |
| 7 | phone | text | input |
| 8 | gender | choice | radio / dropdown |
| 9 | marital_status | choice | radio / dropdown |
| 10 | address_line_1 | text | input |
| 11 | city | text | input |
| 12 | state | text | input |
| 13 | postal_code | text | input |
| 14 | country_of_residence | text | input |
| 15 | occupation | text | input |
| 16 | visa_type | choice | radio / dropdown |
| 17 | travel_date | date | input type=date |
| 18 | length_of_stay | number | input |
| 19 | purpose_of_visit | text | textarea / contenteditable |
| 20 | hotel_name | text | input |
| 21 | hotel_address | text | input |
| 22 | sponsor_name | text | input |
| 23 | sponsor_email | text | input |
| 24 | emergency_contact | text | input |
| 25 | skills | multi-choice | checkbox group (multi-select) |

# 7. Realtime Passport Search

Symptom reported: the old popup paired a search box with a native dropdown. Typing only re-populated the dropdown behind the scenes; the analyst still had to open the native control and pick an option separately, so the search and the selection never connected.

Change shipped: the native dropdown was replaced with a single combobox - one search input plus a live results list rendered directly beneath it. As the analyst types, matching clients appear instantly as clickable rows; a click or the Enter key commits the selection and enables Autofill. Files touched: popup.html and popup.js only. The AUTOFILL message contract and content.js are unchanged.

Search behaviour:

- Ranking: passport full-prefix match first, then numeric-prefix after the country letters (typing 998 ranks BD9988776), then in-order passport substring, then name, then other contact fields.

- Order-sensitive: matching is in-order substring on the passport, so 998 matches BD9988776 but 899 (same digits, wrong order) matches nothing.

- The matched digits are highlighted in each result row.

- Keyboard support: arrow keys move the highlight, Enter selects, Escape closes; a confirmation line shows the committed client.

Verified against the four mock profiles: 998 -> BD9988776, bd99 -> BD9988776 (full prefix), 899 -> no matches, akter -> matched by name.

# 8. Current Issues and Diagnosis

Three issues are open after this round. Two of them (8.1 and 8.3) share a single root cause.

## 8.1 "Message channel closed" error

Symptom: the popup status shows "A listener indicated an asynchronous response by returning true, but the message channel closed before a response was received."

Root cause: content.js returns true from the AUTOFILL listener to keep the channel open for an async fill, then autofillAllSections clicks the form Next button. On a portal that performs a real page navigation (a full document load, not an in-place section swap), the navigation destroys the content-script context before sendResponse runs, so the channel closes and the popup surfaces the error.

Fix direction: do not navigate inside the request/response window. Fill the current page and respond immediately; drive any page advance after the response is sent, and persist the job so the freshly loaded page can resume.

## 8.2 Dropdown opens but no option is selected

Symptom: the form dropdown visibly opens during autofill, but no specific option is chosen.

Root cause: for ARIA listboxes (Google-Forms-style), selectAriaListbox clicks the trigger to open the popup (which is what the analyst sees), then findAriaOption searches for a role=option whose value or text matches the client data. When the match fails - timing of the popup mount, a placeholder option, or a value/label mismatch - the code closes the popup and reports nothing selected. Native select elements are handled separately and are not the failing path.

Fix direction: scope the option search to the opened popup, skip placeholder options, broaden value/label matching, add pointer events for builders that ignore a bare click, and log the option set for any form where the match still fails.

## 8.3 Multi-page autofill advances but each page needs another click

Symptom: autofill fills the first page and the form advances to the next page, but that next page is not filled until the analyst clicks Autofill again.

Root cause: same as 8.1. On a real navigation the new page loads a fresh content-script instance that has received no AUTOFILL message, so it sits idle. The in-place section walk in autofillAllSections only handles SPA section swaps on a single URL (such as the sandbox-multipage harness); it cannot survive a true document load.

Fix direction: persist the selected client (with a short time-to-live and a page-count guard) in extension storage when the analyst clicks Autofill, and have the content script auto-fill on each page load while the job is active. Whether the extension or the analyst clicks Next, every page then fills automatically. Auto-advance versus analyst-driven Next is a safety decision to confirm before implementation, because premature submission on a government portal must be avoided.

# 9. Files in the Repository

| File | Purpose |
| --- | --- |
| manifest.json | MV3 manifest; host permission scoped to Supabase |
| background.js | Service worker; Supabase REST fetch |
| content.js | Form scanner, framework-bypass writer, multi-section walk |
| popup.html / popup.js | Client picker, realtime search, presets |
| config.js | SUPABASE_URL, SUPABASE_ANON_KEY, USE_MOCK toggle |
| mock_clients.js | Four demo profiles mirroring the Supabase schema |
| sandbox.html | Standard HTML test harness |
| sandbox-google.html | ARIA-style single-page harness |
| sandbox-multipage.html | 25-field, 3-section, dropdown-included harness |
| supabase_migration_phase6.sql | ALTER TABLE and backfill for the new columns |
| agent_docs/ | Architecture, Supabase setup, testing runbook |
| AGENTS.md / MEMORY.md / CLAUDE.md | Governance and decision log |

# 10. Safety Posture

- Anon key in repo: the Supabase anon key ships inside the unpacked extension. Row-level security is select-only for the anon role, so the key is publicly readable but never writable.

- Hidden-field guardrail (EC-01): verified on every sandbox by dumping form state after autofill; the CSRF token retains its value in every tested case.

- Host permissions: scoped to the Supabase host only. The content script matches all_urls because portals span domains, but it only acts on AUTOFILL messages from the extension popup.

- No silent overwrites: the script never writes disabled, readOnly, aria-disabled, or aria-readonly elements, and never touches input type=hidden.

# 11. Deferred / Out of Scope

- Split-date pickers (separate day/month/year inputs).

- Per-section breakdown of what blocked navigation when a required field has no client data.

- Row-level filtering by analyst ownership (queued behind the live Supabase rollout).

- React + Vite popup migration.

- File-upload questions (passport scan, photo) - analysts upload manually.

# 12. Verification Status

| Surface | Result |
| --- | --- |
| sandbox.html | Pass - core fields fill, CSRF preserved |
| sandbox-google.html | Pass - ARIA labels resolve, CSRF preserved |
| Live Google Form (single section) | Pass - production round-trip via Supabase REST |
| Realtime passport search (popup) | Pass - ranking and order-sensitivity verified against mock data |
| Real multi-page portal (navigation) | Open - issues 8.1 and 8.3 |
| ARIA dropdown selection | Open - issue 8.2 |

# 13. Recommended Next Steps

1. Persist the selected client in extension storage and auto-fill on each page load to resolve issues 8.1 and 8.3; confirm auto-advance versus analyst-driven Next first.

2. Harden ARIA dropdown selection (scoped option search, placeholder skipping, pointer events, diagnostic logging) to resolve issue 8.2.

3. Re-run the full multi-page verification loop on the target portal once the above land.

4. Update MEMORY.md to record the combobox selection model and the persisted multi-page job.