# Sticker Visa Auto-Filler

Project Report

Application: Google Chrome Extension (Manifest V3) - single-click visa-applicant autofill

Prepared for: Visa case analysts, Dhaka

Report date: 2026-06-08

Status: Phases 0-5 closed; Phase 6 code-complete; realtime passport search shipped; the three field-side issues are now FIXED IN CODE and pending verification on a live form (Section 8).

# 1. Executive Summary

The Sticker Visa Auto-Filler is a Manifest V3 Chrome extension that replaces the manual copy-paste loop visa analysts run when transferring applicant profiles into government visa portals. A single toolbar click reads a chosen client profile from a Supabase backend and populates every supported field on the active form - standard HTML, modern single-page-application frameworks (React/Vue/Angular), and ARIA-driven builders such as Google Forms.

The extension models 25 client fields across four widget classes: text/date/contenteditable inputs, radio groups, checkbox multi-select groups, and dropdown listboxes. This round added a realtime, order-sensitive passport search to the popup, and fixed three field-side issues reported on a live multi-section Google Form: an asynchronous message-channel error, a dropdown that opened but did not commit a selection, and multi-page navigation that needed a click per page. All three are fixed in code (Section 8) and awaiting on-form verification.

# 2. The Problem We Set Out to Solve

Analysts were re-keying the same applicant data - passport number, name, date of birth, nationality, contact details, demographics, travel intent - into five or more government portals per case. Every portal uses a different field-naming convention and a different front-end framework, and several route through Google Forms / Microsoft Forms style ARIA builders. The manual loop is slow and error-prone.

Goal: reduce data entry to one click per portal without compromising safety - security tokens, hidden fields, and read-only fields must never be altered.

# 3. Architecture

The extension runs in three execution contexts that communicate by message passing:

| Context | File(s) | Responsibility |
| --- | --- | --- |
| Service worker | background.js | Fetches the client list from Supabase REST with the anon key (no bundler, no SDK). Falls back to mock_clients.js when USE_MOCK is true. |
| Content script | content.js | Injected into every page (all_urls). Receives AUTOFILL, walks the active form DOM, writes values through framework-aware native setters, and now persists/resumes a multi-page job. |
| Popup UI | popup.html, popup.js | Vanilla-JS client picker with realtime search and visa-type presets. Requests the client list from the worker, then dispatches AUTOFILL to the active tab. |

Data flow: the popup asks the service worker for clients (FETCH_CLIENTS); the worker returns rows from Supabase (or the mock). The analyst picks a profile and clicks Autofill; the popup sends AUTOFILL with the full client object to the content script. The content script acknowledges immediately, then fills the form on its own. The popup deliberately uses vanilla JS rather than React/Vite to avoid a build step at MVP scale (Decision 4).

# 4. Roadmap

| Phase | Title | Status |
| --- | --- | --- |
| 0 | Scoping and architecture | Closed |
| 1 | MVP setup and manifest | Closed - manifest scoped to the Supabase host |
| 2 | Supabase REST integration | Closed - fetchClients() operates in mock and live mode |
| 3 | DOM parser and SPA bypass | Closed - prototype-setter hijack lands React/Vue events |
| 4 | Selection UI (popup) | Closed - vanilla JS; React deferred |
| 5 | Local sandbox E2E pass | Closed - verified on sandbox.html, sandbox-google.html, live Google Form |
| 6 | Choice-widget support | Code complete - radio, checkbox multi-select, dropdown |
| 7 (this round) | Realtime search + multi-page robustness + dropdown fix | Code complete - pending live-form verification |

# 5. Key Technical Decisions

1. CORS handling - Supabase queries route exclusively through the browser native fetch() inside the service worker. No bundler, no SDK, no CORS proxy.

2. SPA state hijack - direct value assignment does not update React/Vue state, so the script invokes the prototype-level value setter and dispatches bubbled input and change events.

3. Hidden-field protection (EC-01) - type=hidden, disabled, readOnly, aria-disabled, and aria-readonly fields are all excluded. The sandbox CSRF token must, and does, survive every autofill pass.

4. Vanilla-JS popup - the popup is a search box, a result list, five preset radios, and a button; vanilla JS ships today, React migration is backlogged.

5. Keyword-dictionary field mapping - each client key maps to a synonym array resolved against the input id, name, placeholder, data-field, and ARIA-derived label, all normalized to underscore tokens.

6. ARIA / Google-Forms label resolution - for unlabeled inputs the matcher walks up to the nearest ancestor heading, unioned with aria-label, aria-labelledby, and label-for.

7. One-field-one-match - autofillForm tracks claimed elements in a Set so two client keys never write to the same DOM node; first key wins in map order.

8. Choice-widget engine - radio groups, checkbox multi-selects, and dropdown listboxes are resolved by group label and matched to an option by value or visible text, activated via native click plus bubbled events.

9. Popup realtime search - the native dropdown was replaced by a single combobox with ranked, order-sensitive passport matching (Section 7).

10. Detached multi-page job - the autofill walk runs detached from the message channel and persists in storage so it resumes across page loads; the ARIA dropdown now waits for expansion before selecting (Section 8).

# 6. The 25-Field Client Schema

The schema lives in three places that must stay in sync: FIELD_MAP in content.js, MOCK_CLIENTS in mock_clients.js, and the Supabase clients table.

| # | Key | Type | Widget(s) supported |
| --- | --- | --- | --- |
| 1 | passport_number | text | input |
| 2 | surname | text | input |
| 3 | given_name | text | input |
| 4 | dob | date | input type=date |
| 5 | nationality | text | input / contenteditable / dropdown |
| 6 | email | text | input |
| 7 | phone | text | input |
| 8 | gender | choice | radio / dropdown |
| 9 | marital_status | choice | radio / dropdown |
| 10 | address_line_1 | text | input |
| 11 | city | text | input |
| 12 | state | text | input |
| 13 | postal_code | text | input |
| 14 | country_of_residence | text | input |
| 15 | occupation | text | input |
| 16 | visa_type | choice | radio / dropdown |
| 17 | travel_date | date | input type=date |
| 18 | length_of_stay | number | input |
| 19 | purpose_of_visit | text | textarea / contenteditable |
| 20 | hotel_name | text | input |
| 21 | hotel_address | text | input |
| 22 | sponsor_name | text | input |
| 23 | sponsor_email | text | input |
| 24 | emergency_contact | text | input |
| 25 | skills | multi-choice | checkbox group (multi-select) |

# 7. Realtime Passport Search (Shipped)

Symptom reported: the old popup paired a search box with a native dropdown. Typing only re-populated the dropdown behind the scenes; the analyst still had to open the native control and pick an option separately, so the search and the selection never connected.

Change shipped: the native dropdown was replaced with a single combobox - one search input plus a live results list rendered directly beneath it. As the analyst types, matching clients appear instantly as clickable rows; a click or the Enter key commits the selection and enables Autofill. Files touched: popup.html and popup.js only. The AUTOFILL message contract and content.js field logic are unchanged.

Search behaviour:

- Ranking: passport full-prefix match first, then numeric-prefix after the country letters (typing 998 ranks BD9988776), then in-order passport substring, then name, then other contact fields.

- Order-sensitive: matching is in-order substring on the passport, so 998 matches BD9988776 but 899 (same digits, wrong order) matches nothing.

- The matched digits are highlighted in each result row; keyboard support: arrows move the highlight, Enter selects, Escape closes.

Status: shipped and verified against the four mock profiles (998 -> BD9988776; bd99 -> BD9988776 full prefix; 899 -> no matches; akter -> matched by name).

# 8. Issues Diagnosed and Fixed This Round

Three field-side issues were reported on a live multi-section Google Form with auto-advance. All three are now fixed in code (content.js and popup.js) and awaiting verification on the form. Two of them (8.1 and 8.3) shared a single root cause: a Next click that tore down the content-script context.

## 8.1 "Message channel closed" error

Symptom: the popup showed "A listener indicated an asynchronous response by returning true, but the message channel closed before a response was received."

Root cause: content.js returned true from the AUTOFILL listener to keep the channel open for the whole async fill, then clicked the form Next button. If that triggered a real navigation, the content-script context was destroyed before sendResponse ran, so the channel closed.

Fix implemented: the AUTOFILL listener now acknowledges synchronously (returns ok/started, return false) and runs the multi-section walk detached. The channel is no longer held open across the long operation, so the error class is removed.

Status: fixed in code; pending live-form verification.

## 8.2 Dropdown opens but no option is selected

Symptom: the form dropdown visibly opened during autofill, but no specific option was chosen.

Root cause: for ARIA listboxes (Google Forms), the code opened the listbox then searched for a matching option document-wide. Clicking an option while the listbox was still collapsed - or matching the empty placeholder - meant nothing committed.

Fix implemented: selectAriaListbox now opens via a full pointer-event sequence, waits for the listbox to actually expand (or its options to become visible), scopes the option search to that listbox, skips the empty "Choose" placeholder, matches by data-value / data-answer-value / aria-label / text, and clicks the option with pointer events. If nothing matches, it logs the candidate option set to the console for tuning.

Status: fixed in code; matching logic unit-tested against native and Google-Forms-style labels; pending live-form verification.

## 8.3 Multi-page autofill advances but each page needed another click

Symptom: autofill filled the first page and advanced, but the next page was not filled until the analyst clicked Autofill again.

Root cause: same as 8.1. On a real navigation the new page loads a fresh content script that received no AUTOFILL message, so it sat idle.

Fix implemented: the selected client is persisted as a job in chrome.storage.local when the analyst clicks Autofill, and the content script auto-fills on every page load while the job is active. Whether the extension or the analyst clicks Next, every page fills automatically. Guards: same-origin only, a 30-page cap, a 5-minute time-to-live, and the button finder never clicks Submit.

Status: fixed in code; pending live-form verification.

# 9. Files in the Repository

| File | Purpose |
| --- | --- |
| manifest.json | MV3 manifest; host permission scoped to Supabase |
| background.js | Service worker; Supabase REST fetch |
| content.js | Form scanner, framework-bypass writer, persistent multi-page walk, dropdown engine |
| popup.html / popup.js | Client picker, realtime combobox search, presets, completion listener |
| config.js | SUPABASE_URL, SUPABASE_ANON_KEY, USE_MOCK toggle |
| mock_clients.js | Four demo profiles mirroring the Supabase schema |
| sandbox.html | Standard HTML test harness |
| sandbox-google.html | ARIA-style single-page harness |
| sandbox-multipage.html | 25-field, 3-section, dropdown-included harness |
| supabase_migration_phase6.sql | ALTER TABLE and backfill for the new columns |
| agent_docs/ | Architecture, Supabase setup, testing runbook |
| AGENTS.md / MEMORY.md / CLAUDE.md | Governance and decision log (Decisions 1-10) |

# 10. Safety Posture

- Anon key in repo: the Supabase anon key ships inside the unpacked extension. Row-level security is select-only for the anon role, so the key is publicly readable but never writable.

- Hidden-field guardrail (EC-01): verified on every sandbox by dumping form state after autofill; the CSRF token retains its value in every tested case.

- Auto-advance safety: the walk never clicks Submit (only buttons whose label is "Next"), is capped at 30 pages, expires after 5 minutes, and only resumes on the same origin it started on.

- No silent overwrites: the script never writes disabled, readOnly, aria-disabled, or aria-readonly elements, and never touches input type=hidden.

# 11. Deferred / Out of Scope

- Split-date pickers (separate day/month/year inputs).

- A popup "Stop autofill" control, and tuning the 5-minute job time-to-live.

- Row-level filtering by analyst ownership (queued behind the live Supabase rollout).

- React + Vite popup migration.

- File-upload questions (passport scan, photo) - analysts upload manually.

# 12. Verification Status

| Surface | Result |
| --- | --- |
| sandbox.html | Pass - core fields fill, CSRF preserved |
| sandbox-google.html | Pass - ARIA labels resolve, CSRF preserved |
| Live Google Form (single section) | Pass - production round-trip via Supabase REST |
| Realtime passport search (popup) | Pass - ranking and order-sensitivity verified against mock data |
| Dropdown option matching | Pass - unit-tested (native + Google-Forms-style labels) |
| Real multi-page / auto-advance (8.1, 8.3) | Fixed in code - pending on-form verification |
| ARIA dropdown selection (8.2) | Fixed in code - pending on-form verification |

# 13. Recommended Next Steps

1. Reload the extension (chrome://extensions) and refresh the live Google Form, then run autofill end-to-end: confirm every section fills and advances on one click, the Marital Status dropdown commits, and no message-channel error appears.

2. If a dropdown still misses, capture the console "candidates seen" log on that form and tune the option matcher.

3. Decisions 9 and 10 are recorded in MEMORY.md; the multi-page open question is marked resolved there.

4. Consider a popup "Stop autofill" control and revisit the 5-minute job time-to-live if auto-advance proves too eager.